# POS Simulator

## Sprint Planning Overview

### Sprint 1 – Core POS Features

Duration: 1–2 weeks (you can choose based on your project plan)
Total User Stories: 6
Total Estimated Story Points: 34

User Stories:

- PS-1: Add products to cart using barcode/manual entry.

- PS-2: Maintain a cart with multiple items & quantities.

- PS-3: Auto-calculate subtotal, discounts & taxes.

- PS-4: Validate stock availability before checkout.

- PS-5: Process mock payments (cash, card, UPI).

- PS-6: Generate a PDF receipt & record sale in DB.

Goal of Sprint 1:
Deliver the core cashier workflow until a full checkout process is operational.

### Sprint 2 – Manager, Admin & Security

Duration: 1–2 weeks
Total User Stories: 8
Total Estimated Story Points: 47

User Stories:

- PS-7: Refunds & void transactions.

- PS-8: Authorization for restricted actions (discount levels).

- PS-9: Auto-update inventory after sales/refunds.

- PS-10: Generate daily reports & search sales history.

- PS-11: Role-based access control.

- PS-12: Manage staff accounts & permissions.

- PS-13: Monitor low-stock alerts.

- PS-14: Export reports (CSV/PDF).

Goal of Sprint 2:
Add managerial controls, reporting features, and security mechanisms.

Jira Screenshots:

Sprint 1 Started 1/11/2025 – 7/11/2025

All tasks of sprint 1 done

Sprint 1 completed

Sprint 2 Started

Velocity report