Software Test Plan (STP) - POS Simulator

Project: Point of Sale (POS) Simulator

Version: 1.0

Authors: QA Team

Date: 11-09-2025 S

Status: Draft / Final

1. Introduction

Purpose: This document defines the test plan for the POS Simulator v1.0. It outlines the test objectives, scope, strategy, resources, schedule, and responsibilities for testing.

Scope: The testing covers key POS features, Adding product  through Barcode or Manual, cart management, discount and tax calculation, Mock Payment Processing (cash, card, UPI) ,receipt generation, and inventory updates. It also includes manager functions like overrides, refunds, and reports.

References: POS Simulator SRS v1.0, POS Simulator Design Specifications v1.0, Test Plan - ATM System (Sample)

Definitions:

POS: Point of Sale

FR: Functional Requirement

NFR: Non-Functional Requirement

RTM: Requirements Traceability Matrix

2. Test Items

- POS Authentication module

- Product and Cart Management

- Discount and Tax Calculation

- Mock Payment Processing (cash, card, UPI)

- Receipt Generation (PDF)

- Inventory and Sales Management

- User Roles and Access Control (Cashier, Manager, Admin)

3. Features to be Tested

Features are mapped to SRS requirement IDs:

- POS-F-001: The system shall allow adding products by barcode or manual entry.

- POS-F-003: The system shall calculate subtotal, taxes, and discounts in real time.

- POS-F-006: The system shall process mock payments via cash, card, and UPI.

- POS-F-007: The system shall generate receipts in PDF format.

- POS-F-011: The system shall update inventory after each sale or refund.

- POS-SR-002: The system shall enforce role-based access control for different operations.

- POS-NF-001: The system shall respond to checkout operations within 5 seconds (90% of cases).

4. Features Not to be Tested

- Actual payment gateway integration (mock APIs will be used)

- Physical hardware interactions (e.g., actual barcode scanner, printer)

5. Test Approach / Strategy

Levels:

- Unit Tests: Module-level testing of components like the CartModule.

- Integration Tests: Testing the interaction between the POS system and the mock payment APIs and the database.

- System Tests: End-to-end testing of core POS functionality, such as completing a full transaction from adding an item to generating a receipt.

- Acceptance Tests (UAT): Verifying the system meets the user-defined acceptance criteria.

Types:

- Functional Testing: To validate all core features.

- Regression Testing: To ensure new code changes don't break existing functionality.

- Performance Testing: To measure response times for key operations like checkout.

- Usability Testing: To evaluate the simplicity and clarity of the user interface.

Entry Criteria:

- A stable build is delivered for testing.

- All required test data is available.

- The test environment is fully set up and ready.

Exit Criteria:

- All planned test cases are executed.

- Zero critical defects are open.

- All acceptance criteria are satisfied.

5.1 Security Validation:

- Role-based Access Control (RBAC): Validate that cashiers cannot perform manager-only tasks like refunds or overrides.

- Credential Storage: Verify that user credentials are encrypted when stored.

- Failed Login Logging: Confirm that the system logs all failed login attempts for auditing purposes.

6. Test Environment

Hardware: A standard desktop or laptop without specialized hardware.

Software: POS Simulator application v1.0, Operating System: Windows or Linux, Database: SQLite or MySQL, Mock Payment API sandbox

Tools:

Test Management: Jira (or similar) for defect tracking.

Automation: Selenium (or similar) for UI automation, if applicable.

Performance: JMeter for load and performance testing.

Test Data: Dummy customer accounts, products, and transactions.

7. Test Schedule

- Test case design: 15-Sep-2025

- Environment setup: 18-Sep-2025

- Execution start: 20-Sep-2025

- Execution end: 05-Oct-2025

- UAT: 07-Oct-2025 to 10-Oct-2025

8. Test Deliverables

- Test Plan

- Test Cases and Scripts

- Test Data

- Test Execution Logs

- Defect Reports

- Test Summary Report

9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Narayana S | Prepare plan, coordinate execution |
| Test Engineer | Mithun Naik | Design & execute test cases, log defects |
| Developer | Dimpu Kumar | Support defect fixes and triage |
| Product Owner | Darshan H V | Approve test results, sign-off readiness |

10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Data consistency issues between sales and inventory records. | Implement frequent and automated checks to verify data integrity after a specified number of transactions. |
| The mock payment API does not provide a stable or reliable testing environment. | Create an internal, lightweight mock payment simulator with configurable responses to reduce external dependencies and ensure consistent testing conditions. |
| Inaccurate tax or discount calculations due to incorrect business rules. | Verify all tax and discount rules are configurable. Conduct extensive test cases with different combinations of products, taxes, and discounts to ensure real-time calculation accuracy. |

11. Assumptions & Dependencies

- The mock payment API sandbox will be stable and available for testing.

- Test data (e.g., product catalog, user accounts) will be provided before execution begins.

- The system can run on a standard desktop environment without special hardware drivers.

12. Suspension & Resumption Criteria

Suspend testing if:

- The test environment is unavailable for more than 4 hours.

- The build is too unstable, blocking more than 30% of planned test cases.

Resume testing if:

- Blocking defects are resolved.

- The test environment is stabilized and made available.

13. Test Case Management & Traceability

- POS-F-001: The system shall allow adding products by barcode or manual entry → TC-001

- POS-F-002: The system shall maintain a cart with multiple items and quantities → TC-002

- POS-F-003: The system shall calculate subtotal, taxes, and discounts in real time → TC-003

- POS-F-004: The system shall support item-level and order-level discounts → TC-004

- POS-F-005: The system shall validate stock availability before checkout → TC-005

- POS-F-006: The system shall process mock payments via cash, card, and UPI → TC-006

- POS-F-007: The system shall generate receipts in PDF format → TC-007

- POS-F-011: The system shall update inventory after each sale or refund → TC-011

- POS-SR-001: The system shall require login with username and password/PIN → TC-Login-01

- POS-SR-002: The system shall enforce role-based access control for different operations → TC-Role-01

- POS-NF-001: The system shall respond to checkout operations within 2 seconds (90% of cases) → TC-Perf-01

14. Test Metrics & Reporting

Metrics collected:

- %of test cases executed

- % of passed/failed test cases

- Defect density and aging

- Requirement coverage

Reports:

- Daily execution status updates

- Final Test Summary Report

15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead |  |  |
| Dev Lead |  |  |
| Product Owner |  |  |